TEST PLAN DOCUMENT Demo Web Shop - Login Page Application URL: https://demowebshop.tricentis.com/login

| Document ID | TP-001 |
| --- | --- |
| Version | 1.0 |
| Date | 02-09-2026 |
| Prepared By | Sumit Madaan |
| Status | Draft |

Scope boundary: This plan is limited to the supplied Login page URL. Any information not supplied or verifiable is marked TBD and requires stakeholder confirmation.

# 1. Document Information

| Field | Details |
| --- | --- |
| Project Name | Demo Web Shop Login Page Testing |
| Application Name | Demo Web Shop |
| # Document Name | # Test Plan |
| Document ID | TP-001 |
| Version | 1.0 |
| Date | 02-09-2026 |
| Prepared By | Sumit Madaan |
| Reviewed By | TBD - stakeholder to nominate |
| Approved By | TBD - stakeholder to nominate |
| Document Status | Draft |

# 2. Document Revision History

| Version | Date | Author | Description of Change | Reviewer | Approval |
| --- | --- | --- | --- | --- | --- |
| 1.0 | 02-09-2026 | Sumit Madaan | Initial version | TBD | Pending |
| 1.1 | TBD | TBD | Reserved for approved changes | TBD | TBD |

# 3. Project Overview

## 3.1 Project Description

This document defines the testing plan for the web page available at https://demowebshop.tricentis.com/login. The release scope is restricted to the Login page and the browser-visible login interactions identified in this plan. No broader e-commerce release scope has been provided.

## 3.2 Business Objective

TBD - The business objective and expected business value were not provided. Stakeholder input is required before approval.

## 3.3 Application Overview

The supplied application entry point is the Demo Web Shop Login page. Only the login-page components listed under In Scope are planned for validation. Product, cart, checkout, profile, server-side services, database behavior, and other application modules are not included unless formally added through change control.

## 3.4 Testing Objective

The objective of testing is to verify that the in-scope Login page:

Meets the approved business and functional requirements once those requirements are supplied.

Works as expected under valid, invalid, boundary, and exceptional input conditions applicable to the page.

Displays clear validation and authentication outcomes without exposing sensitive data.

Provides a reliable and user-friendly browser experience.

Meets agreed compatibility, accessibility, usability, performance, and security criteria after targets are approved.

Does not introduce critical regressions within the confirmed Login page scope.

Produces documented evidence, defects, traceability, and a final testing status for release decision-making.

# 4. Scope of Testing

## 4.1 In Scope

The following Login page areas are included. Exact expected behavior and acceptance criteria remain subject to approved requirements.

| Module | Features / Validation Areas |
| --- | --- |
| Login page access | URL availability, page load, secure protocol use, visible-page rendering |
| Login form | Email/username field as presented, password field, submit action, required-field validation |
| Authentication outcomes | Valid credentials, invalid credentials, unregistered user, incorrect password, locked/disabled account only if supported by approved requirements |
| Input validation | Blank values, format validation, leading/trailing spaces, field length boundaries after limits are supplied |
| Password handling | Masking, copy/paste behavior only if specified, sensitive data not displayed in messages or URL |
| Session-facing behavior | Successful navigation and logout/session checks only where reachable from a successful Login flow and approved for this release |
| Login-related links | Forgot password, registration, or other links displayed on the supplied page, limited to navigation and immediate destination verification |
| UI and usability | Labels, alignment, focus order, keyboard operation, error placement, consistency |
| Compatibility and responsive behavior | Approved desktop browsers, operating systems, viewport sizes, and mobile devices after the environment matrix is confirmed |
| Accessibility checks | Keyboard accessibility, visible focus, labels, semantic structure, contrast, and error identification against the approved standard |
| Security-focused functional checks | Transport, common input-manipulation checks, error-message disclosure, password exposure, and session-cookie observations where accessible |
| Regression | Confirmed Login page functionality affected by the release build |

## 4.2 Out of Scope

| Feature | Reason |
| --- | --- |
| Registration workflow beyond destination-page access | Not part of the supplied Login page scope. |
| Password reset workflow beyond destination-page access | Not part of the supplied Login page scope. |
| Product catalogue, search, filtering, and product details | No requirement or release scope supplied. |
| Cart, wishlist, checkout, payment, and order placement | No requirement or release scope supplied. |
| Customer profile and account maintenance beyond login/logout observation | No requirement or release scope supplied. |
| Backend API validation | API specifications, endpoints, access, and requirements were not supplied. |
| Database validation | Database schema, access, and validation requirements were not supplied. |
| Native mobile application | Only a website URL was supplied. |
| Third-party identity/social sign-in | No requirement or confirmed feature was supplied. |
| Production performance, load, stress, penetration, or destructive testing | Targets, authorization, environment, and safety constraints were not supplied. |
| Features not displayed by or directly linked from the supplied page | Outside the defined release boundary. |

Scope changes require documented impact analysis and approval before inclusion.

# 5. Test Items

| Test Item | Description | Version |
| --- | --- | --- |
| Web Application | Customer-facing Login page at the supplied URL | TBD - build/version not supplied |
| Login page UI | Browser-visible fields, controls, messages, and page links | TBD |
| Authentication integration | User-visible request/response outcome through the UI only | TBD |
| Supported browser view | Desktop or mobile web combinations approved in the environment matrix | TBD |

# 6. Testing Types

Only the following testing types are planned for the defined Login page scope. Items requiring unsupported access or unapproved load are excluded as stated in Section 4.2.

### Functional Testing

Smoke testing of page access and the primary Login flow.

Sanity testing for targeted fixes.

System-level UI testing of the Login page.

Integration observation of the browser-visible authentication outcome.

Regression testing of confirmed Login functionality.

End-to-end testing limited to login and directly reachable post-login/logout behavior approved for this release.

User acceptance support when business acceptance criteria and users are provided.

### Non-Functional Testing

Compatibility and responsive testing against the approved matrix.

Usability and accessibility checks against approved criteria.

Security-focused functional testing that is non-destructive and authorized.

Page-response observation against agreed performance targets; no load or stress execution without written authorization and targets.

### Other Testing

UI, negative, boundary, exploratory, keyboard, and cross-browser testing.

API and database testing are not planned because specifications and access were not supplied.

# 7. Test Approach / Test Strategy

## 7.1 Test Approach

Testing will use a requirements-based and risk-based approach. The primary Login flow, authentication error handling, sensitive-data handling, and release-blocking issues will be prioritized. Test design will use positive, negative, boundary-value, equivalence-partition, state-transition, error-guessing, and exploratory techniques where applicable. Execution evidence will be retained for each result. Any expected result that lacks an approved requirement will remain blocked for formal pass/fail assessment until clarified.

## 7.2 Manual Testing

Requirements validation and clarification.

First-cycle functional, negative, boundary, usability, accessibility, and exploratory testing.

Ad-hoc verification of defects and environment-specific behavior.

Visual checks and scenarios unsuitable or not yet approved for automation.

## 7.3 Automation Testing

Automation scope, tool, framework, repository, execution platform, ownership, and maintenance commitment are TBD. If approved, stable smoke and regression scenarios may be automated after manual validation. Automation results will supplement, not replace, requirement traceability and exploratory testing.

## 7.4 API Testing

Not planned in the current scope. API testing may be added only after endpoints, contracts, authentication method, environment, test data, expected responses, and authorization are supplied and approved.

## 7.5 Database Testing

Not planned in the current scope. Database validation may be added only after schema details, access controls, expected data rules, environment safeguards, and authorization are supplied and approved.

## 7.6 Execution Method

Confirm approved requirements, release build, scope, environment, and test data.

Review and baseline test cases and the Requirements Traceability Matrix (RTM).

Run smoke testing. Stop and report if the build is not testable.

Execute planned functional and non-functional checks by priority.

Log defects with evidence and link them to requirements and test cases.

Retest resolved defects and execute impact-based regression.

Update metrics, residual risks, exit-criteria status, and the Test Summary Report.

Obtain stakeholder sign-off or documented risk acceptance.

## 7.7 Test Design Techniques

| Technique | Application to Login Page |
| --- | --- |
| Equivalence partitioning | Valid and invalid classes for each confirmed input rule. |
| Boundary-value analysis | Minimum, maximum, below-minimum, and above-maximum values after limits are supplied. |
| Decision table | Combinations of account state, credential validity, and field completion when requirements define outcomes. |
| State transition | Logged-out, authentication attempt, logged-in, logout, and session-related states where approved. |
| Negative testing | Blank, malformed, incorrect, unexpected, and manipulated inputs. |
| Exploratory testing | Time-boxed investigation of usability, messaging, navigation, and unexpected behavior. |

# 8. Test Environment

| Environment | Details |
| --- | --- |
| Environment | TBD - QA / UAT / Staging not supplied |
| Application URL | https://demowebshop.tricentis.com/login |
| Build / Release | TBD |
| Operating System | TBD - approved matrix required |
| Browser | TBD - approved Chrome / Edge / Firefox / Safari combinations |
| Browser Versions | TBD - exact versions required at execution time |
| Viewport / Mobile Devices | TBD - exact widths and devices required |
| Database | Not provided; out of scope |
| API Environment | Not provided; out of scope |
| Network | TBD - baseline connectivity and any proxy/VPN constraints |
| User Access | TBD - valid, invalid, and account-state users |
| Test Evidence Storage | TBD - approved repository/location |
| Defect/Test Management Access | TBD |

## 8.1 Environment Readiness Checks

The supplied URL is reachable from the approved test network.

The correct release build is deployed and uniquely identifiable.

Test accounts are active and isolated from real customer data.

Approved browsers and devices are available.

Required logs, screenshots, and defect/test management access are available.

Environment owner and support contacts are documented.

# 9. Test Data Requirements

| Data Type | Description | Example / Status |
| --- | --- | --- |
| Valid User | Approved registered test account | TBD - do not use real customer credentials |
| Invalid User | Fictitious unregistered address/identifier | invalid.user@example.test |
| Valid Password | Approved password for test account | TBD - store securely; never include in this document |
| Invalid Password | Incorrect test-only value | InvalidTestValue1! |
| Blank Data | Empty username/email and/or password | Blank |
| Format Data | Valid and invalid formats based on approved rules | TBD - field rules not supplied |
| Boundary Data | Minimum/maximum and adjacent lengths | TBD - limits not supplied |
| Whitespace Data | Leading, trailing, and embedded spaces | Test values only |
| Account State Data | Active, disabled, locked, unverified, or expired account | Only if requirements and safe test accounts are supplied |
| Security Data | Non-destructive input strings approved for testing | TBD - authorization required |
| Session Data | Fresh session, expired session, logout state | Only where environment supports controlled validation |

Use fictitious or explicitly approved test data. Do not use real sensitive customer information. Passwords, tokens, and secrets must not be copied into test cases, screenshots, chat, or defect descriptions.

# 10. Test Case Management

| Field | Details |
| --- | --- |
| Test Case Tool | TBD - Jira / TestRail / Excel / Azure DevOps or approved alternative |
| Test Case Format | TBD - organization standard; minimum fields: ID, requirement, priority, preconditions, data, steps, expected result, actual result, status, evidence |
| Test Case Review | Required before baseline |
| Traceability | Required |
| Test Case Naming Convention | Proposed: TC_LOGIN_<3-digit sequence>; subject to approval |
| Evidence Convention | TBD - include case ID, build, browser, date, and result |
| Change Control | Baselined cases changed only with review and traceability update |

### Test Case Status

Not Run

Pass

Fail

Blocked

Not Applicable

Deferred

# 11. Requirements Traceability

Every approved requirement will be mapped to one or more test cases. Because requirement identifiers and approved acceptance criteria were not supplied, the RTM remains a controlled placeholder and must not be treated as completed.

| Requirement ID | Requirement | Test Case ID | Test Result |
| --- | --- | --- | --- |
| TBD | Login page requirements not supplied | TBD | Not Run |
| TBD | Validation and error-message requirements not supplied | TBD | Not Run |
| TBD | Compatibility/accessibility/security criteria not supplied | TBD | Not Run |

# 12. Entry Criteria

Business, functional, user-interface, and non-functional requirements for the Login page are approved.

In-scope and out-of-scope items are approved.

The test plan, cases, RTM, environment matrix, and test data plan are reviewed and baselined.

A uniquely identifiable application build is deployed to the approved test environment.

The supplied URL and required dependencies are available.

Approved test accounts and data are ready.

Required tools, permissions, browsers, devices, and evidence storage are available.

Critical dependencies and blocking environment defects are resolved.

Defect workflow, severity/priority rules, triage participants, and service expectations are agreed.

# 13. Exit Criteria

Testing may be recommended for completion only when all applicable criteria below are met or formally waived by the approver:

All planned test cases are executed or have an approved disposition.

All Critical and High defects are resolved, verified, or formally accepted with documented residual risk.

No unresolved blocker prevents the primary Login flow.

Required defect retesting and impact-based regression are completed.

Requirement coverage and target test coverage meet the agreed threshold; thresholds are currently TBD.

Test evidence and execution results are complete and auditable.

The Test Summary Report records pass/fail/blocked counts, defect status, deviations, residual risks, and recommendation.

Business/Product and QA stakeholders provide approval or documented conditional acceptance.

# 14. Suspension Criteria

The application or supplied URL is unavailable.

The primary Login flow is completely blocked.

The environment is unstable or the deployed build cannot be identified.

Required test data or accounts are unavailable.

A critical build, security, privacy, or data-integrity concern makes continued testing unsafe or meaningless.

A dependency failure invalidates a material portion of planned results.

# 15. Resumption Criteria

The blocking defect or build issue is resolved and a stable, identifiable build is deployed.

The test environment and supplied URL are available.

Required test accounts and data are restored or replaced.

Dependencies are operational and smoke testing passes.

The QA Lead confirms the impacted tests, retest scope, and regression scope.

# 16. Defect Management

### Defect Lifecycle

New -> Assigned -> Open -> Fixed -> Retest -> Verified -> Closed

Additional statuses may include Reopened, Rejected, Duplicate, Deferred, Cannot Reproduce, and Won't Fix, subject to the approved workflow.

### Defect Severity

| Severity | Description |
| --- | --- |
| Critical | Application or business-critical Login functionality is unavailable, or a confirmed issue creates severe security/data exposure. |
| High | Major Login functionality is impacted with no acceptable workaround. |
| Medium | Functionality is partially impacted or a reasonable workaround exists. |
| Low | Minor visual, usability, or low-impact issue. |

### Defect Priority

| Priority | Description |
| --- | --- |
| P1 | Immediate fix required |
| P2 | High priority |
| P3 | Normal priority |
| P4 | Low priority |

## 16.1 Defect Triage Rules

Each defect must be reproducible where possible and linked to the build, environment, requirement, and test case.

Severity describes impact; priority describes fixing order. The approved triage group owns final classifications.

Rejected, deferred, cannot-reproduce, and won't-fix outcomes require a documented rationale.

Retest must use the identified fixed build and include relevant regression evidence.

# 17. Defect Report Template

| Field | Details |
| --- | --- |
| Defect ID | BUG-001 |
| Summary | [Concise defect title] |
| Module | Login |
| Build / Environment | [Build and environment] |
| Severity | Critical / High / Medium / Low |
| Priority | P1 / P2 / P3 / P4 |
| Preconditions | [Account/session/setup] |
| Steps to Reproduce | [Numbered, reproducible steps] |
| Test Data | [Non-sensitive reference only] |
| Expected Result | [Approved requirement-based expected result] |
| Actual Result | [Observed result] |
| Attachments | Screenshot / video / console or approved logs |
| Browser / OS / Viewport | [Exact details] |
| Reported By | [Name] |
| Assigned To | [Name] |
| Status | [Workflow status] |
| Requirement / Test Case | [Linked IDs] |
| Date / Time | [Execution timestamp and timezone] |

# 18. Roles and Responsibilities

| Role | Responsibility | Named Resource |
| --- | --- | --- |
| Test Manager | Test governance, approval coordination, monitoring, and reporting | TBD |
| QA Lead | Own test plan and strategy; coordinate reviews, execution, triage, metrics, and sign-off recommendation | TBD |
| QA Engineer | Design/review tests, prepare data, execute, collect evidence, report and retest defects | TBD |
| Automation Engineer | Assess, implement, run, and maintain approved automation | TBD - only if automation is approved |
| Developer | Analyze and fix defects; support technical investigation | TBD |
| Business Analyst | Provide and clarify approved requirements and acceptance criteria | TBD |
| Product Owner | Confirm scope, business priority, acceptance, and residual risk | TBD |
| DevOps / Environment Owner | Deploy identifiable builds and support environment availability | TBD |
| Security / Accessibility Specialist | Review or execute specialized testing where required | TBD - if applicable |

# 19. Tools

| Purpose | Tool / Status |
| --- | --- |
| Test Management | TBD - no tool selected |
| Defect Management | TBD - no tool selected |
| Automation | TBD - no framework selected |
| API Testing | Not planned in current scope |
| Database Testing | Not planned in current scope |
| Cross-browser / Device Testing | TBD |
| Accessibility Evaluation | TBD |
| Security-Focused Checks | TBD; only approved tools and non-destructive checks |
| Performance Observation | TBD; no load/stress testing without authorization |
| Evidence and Reporting | TBD - approved controlled repository |

# 20. Resource and Effort Estimate

No release size, requirement count, test-case count, build frequency, target coverage, team allocation, or deadline was supplied. Therefore, numeric staffing and effort commitments cannot be made without assumption. The following estimation inputs and approval table must be completed during planning.

## 20.1 Required Estimation Inputs

Approved requirement and acceptance-criteria count.

Supported browser, operating-system, device, and viewport matrix.

Number and state of test accounts; data refresh needs.

Testing types and depth approved for this release.

Automation commitment and existing framework readiness.

Build schedule, defect turnaround expectation, regression frequency, and reporting cadence.

Team availability, skill mix, dependencies, and environment availability.

## 20.2 Resource/Effort Approval Table

| Activity / Role | Planned Resource | Estimated Effort | Basis / Dependency |
| --- | --- | --- | --- |
| QA Lead / Test planning | TBD | TBD | Approved scope and governance |
| QA Engineer / Test design | TBD | TBD | Requirement and matrix size |
| QA Engineer / Execution | TBD | TBD | Case count, cycles, environments |
| Automation Engineer | TBD | TBD | Only if automation is approved |
| Specialist review | TBD | TBD | Security/accessibility/performance scope |
| Defect retest and regression | TBD | TBD | Defect volume and build cycles |
| Reporting and closure | TBD | TBD | Metrics and sign-off needs |

# 21. Test Deliverables

| Deliverable | Owner | Approval / Completion Status |
| --- | --- | --- |
| Approved Test Plan | QA Lead | Draft - pending review and approval |
| Requirement Clarification Log | Business Analyst / Product Owner | TBD |
| Test Scenarios and Test Cases | QA Team | TBD |
| Requirements Traceability Matrix | QA Team | TBD |
| Test Data Inventory | QA Team | TBD |
| Environment Readiness Checklist | QA Lead / Environment Owner | TBD |
| Test Execution Evidence and Results | QA Team | TBD |
| Defect Reports and Triage Records | QA Team / Development | TBD |
| Automation Scripts and Results | Automation Engineer | Only if approved |
| Daily/Periodic Status Reports | QA Lead | Cadence TBD |
| Test Summary Report | QA Lead | TBD |
| Release Sign-off / Risk Acceptance Record | Approver | TBD |

# 22. Schedule and Milestones

Specific deadlines were not provided. Dates below are intentionally marked TBD and must be baselined after scope, resources, environment, and release dates are approved.

| Milestone | Planned Start | Planned Finish | Dependency / Exit |
| --- | --- | --- | --- |
| Requirements and scope baseline | TBD | TBD | Approved requirements and release scope |
| Test plan review and approval | TBD | TBD | Stakeholder comments resolved |
| Environment and data readiness | TBD | TBD | Readiness checklist passed |
| Test design and review | TBD | TBD | Cases and RTM approved |
| Smoke testing | TBD | TBD | Deployable build; smoke result |
| Main test execution | TBD | TBD | Entry criteria met |
| Defect fixing, retest, and regression | TBD | TBD | Fixed builds and triage decisions |
| UAT support, if approved | TBD | TBD | Business users and criteria available |
| Test closure and summary report | TBD | TBD | Exit criteria assessed |
| Release sign-off | TBD | TBD | Approval or risk acceptance |

# 23. Risks and Mitigation Plan

| ID | Risk | Impact | Mitigation / Contingency | Owner | Status |
| --- | --- | --- | --- | --- | --- |
| R-01 | Requirements and acceptance criteria are not supplied. | Expected results and traceability cannot be finalized. | Obtain approved requirements; maintain clarification log; block formal pass/fail where outcomes are undefined. | Product Owner / BA | Open |
| R-02 | Release build/version is not identified. | Results may be non-reproducible or linked to the wrong build. | Require unique build identification before execution and record it in all evidence. | DevOps / QA Lead | Open |
| R-03 | Environment, browser, device, and network matrix is not approved. | Compatibility coverage may be incomplete. | Approve a prioritized matrix before baseline; report all untested combinations as residual risk. | Product Owner / QA Lead | Open |
| R-04 | Valid and account-state test data is unavailable. | Positive, negative, and state-based flows may be blocked. | Create fictitious approved accounts; assign a data owner; validate data during readiness checks. | QA Lead / Data Owner | Open |
| R-05 | Public/shared environment instability or external changes. | Intermittent failures and schedule delay. | Run smoke checks, capture timestamps/evidence, distinguish environment incidents, and replan blocked work. | Environment Owner | Open |
| R-06 | No numeric resource or timeline commitment is approved. | Coverage or deadlines may be unrealistic. | Estimate after scope decomposition; prioritize critical paths; obtain explicit trade-off approval. | Test Manager | Open |
| R-07 | Security or performance testing occurs without authorization. | Service disruption or policy breach. | Limit work to approved non-destructive checks; require written authorization, targets, and controlled environment for advanced tests. | Test Manager / Security | Open |
| R-08 | Sensitive credentials appear in evidence or defects. | Privacy/security exposure. | Use test-only accounts, redact evidence, prohibit secrets in documents, and restrict repository access. | All Testers | Open |
| R-09 | Automation is selected late or without a maintenance owner. | Schedule overrun and unstable regression results. | Approve feasibility, tool, scope, ownership, and maintenance criteria before implementation. | QA Lead | Open |
| R-10 | Defect turnaround or repeated build failures delay closure. | Insufficient retest/regression time. | Set triage cadence and turnaround expectations; reserve regression capacity; escalate blockers promptly. | QA Lead / Development | Open |

# 24. Review and Approval

## 24.1 Review Process

Distribute the draft to Product Owner/Business, Development, DevOps/Environment, Security/Accessibility specialists where applicable, and Test Management.

Record comments, decisions, action owners, and due dates.

Resolve or explicitly disposition each comment.

Update revision history and baseline the approved version.

Obtain formal approval before test execution begins. Exceptions require documented authorization.

## 24.2 Approval Record

| Role | Name | Decision | Date | Signature / Recorded Approval |
| --- | --- | --- | --- | --- |
| Prepared By | Sumit Madaan | Prepared | 02-09-2026 | Electronic approval reference: TBD |
| Reviewed By | TBD | Pending | TBD | TBD |
| Product / Business Approval | TBD | Pending | TBD | TBD |
| QA / Test Approval | TBD | Pending | TBD | TBD |
| Release Approval | TBD | Pending | TBD | TBD |

# 25. Open Items Required Before Approval

| ID | Open Item | Required From | Status |
| --- | --- | --- | --- |
| OI-01 | Provide approved Login page requirements and acceptance criteria. | Product Owner / Business Analyst | Open |
| OI-02 | Confirm release build/version and release identifier. | Development / DevOps | Open |
| OI-03 | Confirm business objective and release date. | Product Owner | Open |
| OI-04 | Approve in-scope/out-of-scope boundaries. | Product Owner / QA Lead | Open |
| OI-05 | Approve browsers, operating systems, devices, viewports, and accessibility standard. | Product Owner / QA Lead | Open |
| OI-06 | Provide test environment, accounts, data, and authorized account states. | Environment / Data Owner | Open |
| OI-07 | Select test, defect, evidence, and optional automation tools. | Test Manager / QA Lead | Open |
| OI-08 | Approve resources, effort, milestones, defect turnaround, coverage targets, and exit thresholds. | Test Manager / Stakeholders | Open |
| OI-09 | Nominate reviewer and approver. | Project Governance | Open |