TEST STRATEGY

Demo Web Shop - Login

System under test
https://demowebshop.tricentis.com/login

Prepared by: QA Senior Manager
Version: 1.0
Date: 02 September 2026
Classification: Internal / Training Use

Purpose Define a risk-based, repeatable approach for validating the login capability and its supporting user journeys, with clear ownership, quality gates, evidence, and release recommendations.

# Document Control

| Field | Value |
| --- | --- |
| Document owner | QA Senior Manager |
| Application | Demo Web Shop |
| Feature | Login and authentication-related navigation |
| Version / status | 1.0 / Baseline |
| Review cadence | At the start of each release and whenever authentication behavior changes |
| Primary URL | https://demowebshop.tricentis.com/login |

## Approvals

| Role | Accountability | Approval |
| --- | --- | --- |
| Product Owner | Confirms business coverage and acceptance risk | Pending |
| Engineering Lead | Confirms build readiness and defect resolution plan | Pending |
| QA Lead | Confirms coverage, evidence, and release recommendation | Pending |
| Security Representative | Reviews security findings when applicable | Pending |

## Contents

1. Scope and Assumptions

2. Test Objectives

3. Overall Testing Approach

4. Testing Types

5. Tools and Testing Environment

6. Roles and Responsibilities

7. Risk Management

8. Entry and Exit Criteria

9. Metrics, Reporting, and Governance

10. Deliverables and Traceability

11. Appendix: Coverage Model

# 1. Scope and Assumptions

This strategy addresses the public Demo Web Shop login page and the behavior directly required to authenticate, reject invalid authentication attempts, preserve expected navigation, and support recovery or registration links. It is designed for a demonstration application, so production-only controls will be assessed where observable and documented as assumptions where they cannot be verified without privileged access.

## In Scope

Email and password input validation, required-field behavior, masking, and keyboard interaction.

Successful login with a valid registered account and post-login session behavior.

Invalid credentials, unregistered email, malformed email, blank values, whitespace, case handling, and boundary inputs.

Remember Me behavior, logout, session continuity, browser back/forward behavior, and direct URL access after login/logout.

Forgot Password and Register navigation from the login journey.

Login-page links, messages, responsive layout, accessibility checks, browser compatibility, basic performance, and security-focused negative tests.

Regression impact on cart, wishlist, account, and checkout access where authentication is a prerequisite.

## Out of Scope

Source-code review, database validation, server configuration review, and penetration testing requiring explicit authorization.

Third-party identity providers or social login, unless introduced into the application.

Payment processing correctness and full end-to-end commerce coverage beyond authentication-dependent smoke checks.

High-volume denial-of-service or destructive security testing against the public demo environment.

Assumption Stable test accounts and reusable test data will be provisioned. Because this is a shared public demo site, availability, data resets, throttling, and behavior may change without notice; such events will be separated from application defects through evidence and reruns.

# 2. Test Objectives

Testing will provide timely evidence that the login experience is functionally correct, secure enough for its intended use, accessible, compatible, and reliable. Objectives are linked to business outcomes and embedded in planning, development, continuous integration, and release governance.

| Objective | Business Alignment | Evidence / Success Indicator |
| --- | --- | --- |
| Protect account access | Preserve customer trust and reduce unauthorized access risk. | Valid users authenticate; invalid attempts fail safely; session and logout checks pass; no open Critical/High security defect. |
| Enable conversion and continuity | Allow returning users to access account, cart, and checkout without avoidable friction. | Critical login journey passes across supported browsers; authentication-dependent smoke flow completes. |
| Provide clear failure handling | Reduce support demand and user abandonment. | Messages are accurate, actionable, consistent, and do not disclose sensitive account details. |
| Detect defects early | Lower rework cost and improve delivery predictability. | Acceptance criteria reviewed before implementation; API/component checks precede UI regression where available. |
| Maintain release confidence | Prevent regressions during frequent change. | Automated smoke/regression suite is stable, repeatable, and executed in CI with retained evidence. |
| Meet inclusive UX expectations | Support keyboard and assistive-technology users. | No blocker accessibility issue in login journey; focus order, labels, contrast, and error association verified. |

## Quality Principles

Risk determines depth and priority; every test must protect a user, business, security, or operational outcome.

Shift-left reviews prevent ambiguous requirements and improve testability before build completion.

Automation supports rapid feedback, while exploratory testing investigates unknown and changing risks.

Results must be reproducible, traceable, and supported by logs, screenshots, network evidence, or video when needed.

# 3. Overall Testing Approach

A risk-based, layered, and iterative approach will be used throughout the software development lifecycle. The team will combine requirement-based tests, exploratory testing, browser-level automation, targeted non-functional checks, and release-quality gates.

| SDLC Stage | QA Activities | Outputs |
| --- | --- | --- |
| Discovery / refinement | Review user journeys, acceptance criteria, data rules, security expectations, analytics needs, and observability. Identify testability gaps. | QA questions, risk list, draft traceability, acceptance examples. |
| Design | Build coverage model using equivalence partitions, boundaries, decision tables, state transitions, pairwise combinations, and misuse cases. | Test conditions, data design, automation candidates. |
| Development | Develop tests with features; review unit/component coverage; prepare page objects, fixtures, and environment checks. | Automated checks, test data, readiness checklist. |
| Build validation | Run environment health check and critical smoke suite after deployment. Stop testing if the build is unusable. | Smoke report and go/no-go to continue. |
| System testing | Execute functional, negative, exploratory, compatibility, accessibility, basic performance, and security-focused testing. | Execution evidence, defects, risk updates. |
| Regression | Run prioritized automation on each change and the full suite before release. Re-test fixes and impacted flows. | Regression report and residual-risk view. |
| Release / post-release | Issue quality recommendation, run production smoke only where authorized, monitor failures, and capture lessons learned. | Release sign-off, monitoring evidence, retrospective actions. |

## Test Design Prioritization

P0: Valid login, invalid login rejection, logout, protected-page access, and session termination.

P1: Remember Me, password recovery navigation, error handling, keyboard accessibility, responsive layout, and cross-browser coverage.

P2: Cosmetic behavior, low-frequency combinations, and extended resilience scenarios.

## Defect Lifecycle

Defects will be logged with severity, priority, environment, build, steps, expected and actual results, evidence, reproducibility, test data reference, and impact. The flow is New -> Triaged -> Assigned -> Fixed -> Ready for Retest -> Closed, with Reopened, Deferred, Duplicate, Not a Defect, and Cannot Reproduce used only with rationale. Critical issues trigger immediate triage and testing may be paused if evidence integrity is affected.

# 4. Testing Types

| Testing Type | Purpose and Representative Coverage | Priority |
| --- | --- | --- |
| Functional | Valid login; invalid credentials; required fields; email format; password masking; Remember Me; logout; recovery/register links; post-login redirection. | P0 |
| Negative and boundary | Blank, whitespace, malformed email, very long input, copied values, special characters, repeated attempts, stale session, and direct URL misuse. | P0 |
| Integration | Authentication interaction with account pages, cart/wishlist continuity, email-based recovery, session cookie, and backend error handling where observable. | P0/P1 |
| Regression | Critical authentication and dependent customer journeys after fixes, configuration changes, or deployment. | P0 |
| Exploratory | Time-boxed charters for error recovery, interrupted sessions, multi-tab behavior, navigation sequencing, unusual data, and rapid repeat actions. | P1 |
| Usability / UX | Clarity of labels and messages, tab sequence, visibility of actions, prevention of accidental submission, responsiveness, and recovery guidance. | P1 |
| Accessibility | Keyboard-only use, visible focus, semantic labels, error association, zoom/reflow, contrast, and screen-reader spot checks aligned to WCAG 2.2 AA intent. | P1 |
| Compatibility | Current stable Chrome, Edge, and Firefox; Safari on macOS if available; selected mobile viewports and touch behavior. | P1 |
| Performance | Page response baseline, login transaction timing, resource failures, and light concurrent-user checks in a controlled environment. No stress against public demo. | P1 |
| Security-focused | HTTPS, cookie flags, session fixation/termination, open redirect, enumeration-resistant messages, injection strings, CSRF indicators, caching of sensitive pages, and rate-limit behavior using non-destructive tests. | P0/P1 |
| Reliability / recovery | Network interruption, refresh, browser restart with/without Remember Me, server error presentation, and retry behavior. | P1 |
| Localization / content | Readable English content, no truncation, consistent terminology, correct link targets, and layout tolerance for longer text if localization is added. | P2 |

Safety Boundary Security and load tests must remain non-destructive and within explicit authorization. Any technique that could degrade availability, access other users’ data, or bypass controls is excluded.

# 5. Tools and Testing Environment

The final toolchain should align with the project stack and enterprise standards. The following baseline is recommended for a maintainable web quality pipeline.

| Capability | Recommended Tooling | Usage |
| --- | --- | --- |
| Test management | Azure DevOps Test Plans, Jira with Xray/Zephyr, or equivalent | Requirements, test cases, execution cycles, traceability, approvals, and dashboards. |
| UI automation | Playwright with TypeScript | Cross-browser tests, auto-waiting, traces, screenshots, video, parallel execution, and Page Object / fixture patterns. |
| API and service checks | Postman/Newman or Playwright APIRequest | Authentication endpoints and negative contracts where endpoints and authorization are available. |
| Performance | k6 or JMeter | Controlled baseline and transaction timing; never uncontrolled load on the public demo environment. |
| Accessibility | axe-core plus keyboard and screen-reader checks | Automated rule detection supplemented with manual verification. |
| Security checks | OWASP ZAP baseline scan in an authorized environment, browser developer tools | Passive scan and focused non-destructive validation. |
| CI/CD | Azure Pipelines, GitHub Actions, or Jenkins | Smoke on deployment, regression on merge/nightly, reports, artifacts, and quality gates. |
| Observability | Browser console/network logs and application logs where available | Diagnose environment, service, network, and application failures. |

## Environment Matrix

| Area | Baseline Configuration |
| --- | --- |
| Test URL | https://demowebshop.tricentis.com/login |
| Desktop browsers | Latest stable Chrome, Microsoft Edge, and Firefox; Safari current stable when macOS is available. |
| Desktop OS | Windows 11 baseline; macOS latest enterprise-supported version for Safari coverage. |
| Mobile / responsive | Representative 360 x 800 and 390 x 844 viewports; tablet viewport such as 768 x 1024. |
| Network | Normal broadband plus controlled slow/interrupt simulation using browser tools. |
| Data | One active valid user, one unregistered email, unique registration emails, expired/reset scenarios if supported, and isolated cart/account state. |
| Evidence retention | CI report, trace, screenshot/video on failure, console/network logs, and defect links retained per team policy. |

## Environment Controls

Run a health check before each cycle: URL reachable, page assets load, login form present, test account status known, and system time synchronized.

Store credentials in a secure CI secret store; never hard-code passwords or attach them to defects.

Use generated or masked test data only. Avoid personal data in shared environments.

Reset browser context between independent tests; tag stateful tests and clean data where supported.

Quarantine flaky tests only with an owner, cause hypothesis, expiry date, and replacement manual coverage.

# 6. Roles and Responsibilities

| Role | Core Responsibilities | Ownership / Allocation |
| --- | --- | --- |
| QA Senior Manager | Own strategy, staffing, standards, quality governance, escalation, and final test recommendation. | Accountable; 10% planning/governance, higher during release risk. |
| QA Lead | Plan cycles, refine estimates, manage traceability, coordinate environments/data, lead triage, and publish status. | Accountable for daily execution; one named lead. |
| QA Engineers | Design and execute manual/exploratory tests, maintain evidence, log/retest defects, and update traceability. | Responsible; allocated by risk and browser/data coverage. |
| SDET / Automation Engineer | Build and maintain framework, CI integration, stable fixtures, reports, and root-cause flaky tests. | Responsible for automation assets and pipeline health. |
| Developers | Implement unit/component tests, fix defects, support diagnostics, review automation hooks, and protect testability. | Responsible for code-level quality and fixes. |
| Product Owner / Business Analyst | Clarify requirements, define acceptance outcomes, prioritize defects, and accept residual business risk. | Accountable for business acceptance and scope decisions. |
| DevOps / Environment Owner | Deploy builds, maintain configuration and secrets, monitor availability, and support rollback/log access. | Accountable for environment readiness. |
| Security / Accessibility Specialists | Review high-risk results and conduct specialist assessment when thresholds or policy require it. | Consulted; scheduled based on risk. |
| Project / Release Manager | Coordinate milestones, dependencies, communications, and go/no-go governance. | Accountable for release decision process. |

## RACI for Key Activities

| Activity | QA Mgr | QA Lead | QA Eng/SDET | Dev | PO/BA | DevOps |
| --- | --- | --- | --- | --- | --- | --- |
| Approve strategy | A | R | C | C | C | I |
| Define acceptance criteria | C | C | C | C | A/R | I |
| Prepare environment and data | I | A | R | C | C | R |
| Execute and evidence tests | I | A | R | C | I | I |
| Triage and fix defects | C | R | R | A/R | C | C |
| Release quality recommendation | A | R | C | C | C | C |
| Business go/no-go | C | C | I | C | A | C |

R = Responsible, A = Accountable, C = Consulted, I = Informed.

# 7. Risk Management

Risks will be identified during refinement, environment checks, execution, defect triage, and retrospectives. Each risk is scored using Likelihood (1-5) x Impact (1-5). Scores 15-25 are High, 8-14 Medium, and 1-7 Low. The owner maintains mitigation and contingency actions, and the QA Lead reviews the register at least once per cycle.

| Risk | L | I | Score | Mitigation and Contingency |
| --- | --- | --- | --- | --- |
| Shared demo environment is unavailable or changed | 4 | 4 | 16 High | Health checks, scheduled reruns, capture timestamp/evidence, separate environment incidents, retain a local/mock option where feasible. |
| Unstable or expired test accounts | 4 | 4 | 16 High | Maintain controlled accounts, validate before cycle, secure credentials, create replacement data, avoid parallel state collision. |
| Authentication/security defect exposes account or session | 2 | 5 | 10 Medium | Prioritize security misuse cases, stop on suspected exposure, restrict evidence, escalate immediately, require fix and focused regression. |
| Automation produces false failures | 3 | 4 | 12 Medium | Use resilient locators, isolated contexts, deterministic waits, trace review, flake trend, named owner and expiry for quarantine. |
| Browser-specific regression escapes | 3 | 3 | 9 Medium | Risk-based matrix, Playwright cross-browser suite, targeted manual Safari/mobile checks. |
| Requirements or expected behavior are ambiguous | 3 | 3 | 9 Medium | Example mapping, decision tables, PO clarification, assumptions log, acceptance review before execution. |
| Performance results distorted by public-host variability | 4 | 3 | 12 Medium | Treat as baseline only, repeat samples, record network/location, avoid hard SLA claims, use controlled environment for formal testing. |
| Schedule compression reduces coverage | 3 | 4 | 12 Medium | Execute P0 first, publish untested scope, add exploratory charters, seek risk acceptance, defer release if exit criteria fail. |

## Contingency Priorities

Protect users and data first: suspend testing and escalate suspected exposure or cross-account access.

Protect evidence integrity second: pause results if environment instability makes pass/fail conclusions unreliable.

Protect release confidence third: preserve P0 coverage, critical browser coverage, fix verification, and session/security checks before lower-risk tests.

If time remains constrained, document residual risk, affected users, untested scope, owner, compensating controls, and expiry date for acceptance.

# 8. Entry and Exit Criteria

## Entry Criteria

| Gate | Required Condition |
| --- | --- |
| Requirements | Login scope, acceptance criteria, expected messages, supported browsers, and session expectations are reviewed; open ambiguities have owners. |
| Build | Deployable build is available and version identified; relevant developer checks pass. |
| Environment | URL is reachable, dependent services are operational, logs/evidence access is known, and health check passes. |
| Data | Valid and invalid data sets are prepared; credentials are stored securely; reset/cleanup approach is defined. |
| Test assets | Prioritized test cases, exploratory charters, automation, and traceability are reviewed and ready. |
| Defect readiness | Defect workflow, severity definitions, triage participants, and escalation channel are active. |

## Exit Criteria

| Measure | Release Threshold |
| --- | --- |
| P0 coverage | 100% executed and passed. |
| P1 coverage | At least 95% executed; any not run is explicitly risk-assessed. |
| Requirements coverage | 100% of in-scope requirements mapped to at least one test and execution result. |
| Defects | Zero open Critical or High defects. Medium defects require documented workaround or accepted residual risk; Low defects may be deferred with owner. |
| Regression | Critical automated regression passes on the release candidate; no unexplained flaky or skipped P0 test. |
| Non-functional | No blocker accessibility, security-focused, compatibility, or performance-baseline issue in the login journey. |
| Evidence | Execution results, traces/screenshots/logs, defect status, and final metrics are complete and reviewable. |
| Approval | QA recommendation issued; Product Owner and release authority record go/no-go and any risk acceptance. |

Exception Rule If an exit criterion is not met, release requires a written exception naming the unmet criterion, customer/business impact, workaround, monitoring, accountable approver, remediation target date, and rollback trigger.

# 9. Metrics, Reporting, and Governance

| Metric | Definition / Use | Cadence |
| --- | --- | --- |
| Execution progress | Passed, failed, blocked, not run, and total by priority and requirement. | Daily during cycle |
| Pass rate | Passed / executed, presented with blocked and not-run context. | Daily |
| Requirement coverage | Requirements with executed tests / in-scope requirements. | Daily and final |
| Defect profile | Open and new defects by severity, age, component, and root-cause category. | Daily triage |
| Defect leakage | Defects found after the intended test stage or release. | Release retrospective |
| Automation health | Runtime, stability, first-run pass rate, quarantined tests, and mean time to repair. | Per pipeline / weekly |
| Risk trend | High and medium risks opened, mitigated, accepted, or overdue. | Twice weekly / final |
| Environment loss | Blocked testing time attributed to environment, data, access, or network. | Daily |

## Status Reporting

Daily summary: build/environment, scope executed, pass/fail/block counts, new major defects, emerging risks, and next 24-hour plan.

Defect triage: severity/priority decision, owner, target build, retest scope, and release impact.

Final test summary: scope, environment, results by priority, defect disposition, requirement coverage, non-functional findings, known limitations, residual risks, and QA recommendation.

# 10. Deliverables and Traceability

| Deliverable | Owner | Completion Point |
| --- | --- | --- |
| Approved test strategy | QA Senior Manager | Before test design baseline |
| Risk register and assumptions log | QA Lead | Maintained throughout |
| Test scenarios, cases, and exploratory charters | QA Engineers | Before execution; updated with learning |
| Automated smoke and regression suite | SDET / QA Automation | Integrated before release candidate |
| Test data and environment readiness checklist | QA Lead / DevOps | Before test entry |
| Execution evidence and defect records | QA Engineers | During execution |
| Requirements Traceability Matrix | QA Lead | Current daily; final at exit |
| Test summary and release recommendation | QA Senior Manager / QA Lead | At exit review |

## Traceability Model

Each business or system requirement will map to one or more test conditions and test cases. Every execution records build, environment, browser, data set, result, evidence, and linked defect. Defects link back to the failing case and requirement. This enables impact analysis, measurable coverage, targeted regression, and audit-ready release decisions.

| Requirement ID | Requirement Summary | Candidate Test Coverage |
| --- | --- | --- |
| LOGIN-01 | Registered user can log in with valid credentials. | Positive login, post-login identity/account access, redirect, session cookie. |
| LOGIN-02 | Invalid or incomplete credentials are rejected safely. | Required fields, malformed email, wrong password, unregistered email, safe messages. |
| LOGIN-03 | User can choose Remember Me. | Restart/context scenarios, shared-device risk, logout invalidation. |
| LOGIN-04 | User can recover access. | Forgot Password navigation, email input validation, response behavior. |
| LOGIN-05 | Session is controlled. | Logout, direct URL after logout, timeout if present, multi-tab, browser history. |
| LOGIN-06 | Login is usable and accessible. | Keyboard, focus, labels, zoom/reflow, contrast, responsive viewports. |

# 11. Appendix: Coverage Model

## Representative Test Conditions

| Area | Conditions |
| --- | --- |
| Email | Valid registered address; unregistered; blank; malformed; leading/trailing space; case variation; maximum practical length; copy/paste; international characters where supported. |
| Password | Correct; incorrect; blank; leading/trailing space; case sensitivity; special characters; very long value; masking; clipboard behavior. |
| Submission | Click Login; press Enter; double-click; rapid retry; submit with focus in each field; network interruption; server error. |
| State | Fresh browser; prior session; Remember Me selected/unselected; logout; refresh; back/forward; multi-tab; direct protected URL. |
| Navigation | Forgot Password; Register; logo/home; account destination; legal or footer links present on page. |
| Presentation | Error placement, wording, consistency, no account enumeration, no clipped text, mobile reflow, zoom, focus visibility. |

## Severity Guidelines

| Severity | Definition | Login Example |
| --- | --- | --- |
| Critical | Widespread outage, data exposure, or unauthorized access with no safe workaround. | User can access another account or all users cannot authenticate. |
| High | Core login/security function fails for common usage; major impact and no reasonable workaround. | Valid users cannot log in on supported browsers; logout fails to terminate access. |
| Medium | Important behavior is incorrect but a workaround exists or impact is limited. | Remember Me fails; misleading error; one supported browser issue. |
| Low | Minor cosmetic/content issue without material functional impact. | Spacing, alignment, or non-blocking wording inconsistency. |

## Final Release Recommendation Options

GO: All exit criteria met and residual risk is acceptable.

GO WITH CONDITIONS: No Critical/High defect, but documented Medium/Low residual risks require owner, monitoring, and target date.

NO-GO: Entry/exit evidence is unreliable, a Critical/High defect remains, P0 coverage is incomplete/failed, or security/account integrity is in doubt.

Document Note This strategy is tailored to the Demo Web Shop login page. It should be re-baselined when authentication requirements, supported platforms, architecture, deployment model, or organizational quality policies change.